# Product Backlog (MVP Release)

Private (online) Content (management) Service

Contents

1	Product Backlog – Epics	1

1.1	Epic E1 – Platform Foundation	1

1.2	Epic E2 – Content Repository	1

1.3	Epic E3 – Search	1

1.4	Epic E4 – Blog Management	2

1.5	Epic E5 – Review Management	2

1.6	Epic E6 – Media Library	2

1.7	Epic E7 – Email Mirroring	2

1.8	Epic E8 – Travel Itineraries	3

1.9	Epic E9 – Sharing & Permissions	3

1.10	Epic E10 – Backup & Export	3

2	MVP Release Goal	3

3	Sprint 1 Planning	4

3.1	Sprint 1 Goal	4

3.2	Sprint 1 Backlog (2 Weeks)	4

3.3	Foundation	4

3.4	Identity	4

3.5	Content Repository	5

3.6	Search	5

3.7	DevOps	5

3.8	Testing	5

3.9	Sprint 1 Deliverables	6

4	Estimated MVP Roadmap	6

List of Acronyms

| Acronym | Description |
| --- | --- |
| AI | Artificial Intelligence |
| API | Application Programming Interface |
| CRUD | Create, Read, Update, Delete |
| EXIF | Exchangeable Image File Format |
| GeoJSON | Geographic JavaScript Object Notation |
| GPS | Global Positioning System |
| GPX | GPS Exchange Format |
| IMAP | Internet Message Access Protocol |
| KML | Keyhole Markup Language |
| MFA | Multi-Factor Authentication |
| MVP | Minimum Viable Product |
| OAuth2 | Open Authorization 2.0 |
| OCR | Optical Character Recognition |
| OIDC | OpenID Connect |
| REST | Representational State Transfer |
| S3 | Simple Storage Service |
| SMTP | Simple Mail Transfer Protocol |
| UI | User Interface |

# Product Backlog – Epics

## Epic E1 – Platform Foundation

| ID | User Story | Priority |
| --- | --- | --- |
| E1-1 | As a user, I want to register and authenticate securely so that I can access my content. | Must |
| E1-2 | As a user, I want to log in using MFA so that my account is protected. | Should |
| E1-3 | As an administrator, I want to manage users and roles. | Must |
| E1-4 | As a user, I want my sessions managed securely. | Must |
| E1-5 | As a system administrator, I want audit logs of security-relevant actions. | Must |

## Epic E2 – Content Repository

| ID | User Story | Priority |
| --- | --- | --- |
| E2-1 | As a user, I want to upload files. | Must |
| E2-2 | As a user, I want to download files. | Must |
| E2-3 | As a user, I want to organise content into folders. | Must |
| E2-4 | As a user, I want to tag content. | Must |
| E2-5 | As a user, I want to edit metadata. | Must |
| E2-6 | As a user, I want version history. | Should |
| E2-7 | As a user, I want to delete content safely. | Must |

## Epic E3 – Search

| ID | User Story | Priority |
| --- | --- | --- |
| E3-1 | As a user, I want full-text search across all content. | Must |
| E3-2 | As a user, I want filtering by tags. | Must |
| E3-3 | As a user, I want filtering by content type. | Must |
| E3-4 | As a user, I want filtering by date. | Should |

## Epic E4 – Blog Management

| ID | User Story | Priority |
| --- | --- | --- |
| E4-1 | As a user, I want to create blog posts. | Must |
| E4-2 | As a user, I want to edit blog posts. | Must |
| E4-3 | As a user, I want rich text formatting. | Must |
| E4-4 | As a user, I want draft and published states. | Should |

## Epic E5 – Review Management

| ID | User Story | Priority |
| --- | --- | --- |
| E5-1 | As a user, I want to store location reviews. | Must |
| E5-2 | As a user, I want ratings and comments. | Must |
| E5-3 | As a user, I want photo attachments on reviews. | Should |

## Epic E6 – Media Library

| ID | User Story | Priority |
| --- | --- | --- |
| E6-1 | As a user, I want to upload images. | Must |
| E6-2 | As a user, I want image previews. | Must |
| E6-3 | As a user, I want video uploads. | Must |
| E6-4 | As a user, I want video previews. | Should |
| E6-5 | As a user, I want metadata extraction. | Should |

## Epic E7 – Email Mirroring

| ID | User Story | Priority |
| --- | --- | --- |
| E7-1 | As a user, I want to connect an IMAP mailbox. | Must |
| E7-2 | As a user, I want mailbox synchronisation. | Must |
| E7-3 | As a user, I want email browsing. | Must |
| E7-4 | As a user, I want thread visualisation. | Should |
| E7-5 | As a user, I want attachment storage. | Must |

## Epic E8 – Travel Itineraries

| ID | User Story | Priority |
| --- | --- | --- |
| E8-1 | As a user, I want to create trips. | Must |
| E8-2 | As a user, I want to define places. | Must |
| E8-3 | As a user, I want routes between places. | Must |
| E8-4 | As a user, I want KML import. | Should |
| E8-5 | As a user, I want GPX import. | Should |
| E8-6 | As a user, I want map visualisation. | Must |

## Epic E9 – Sharing & Permissions

| ID | User Story | Priority |
| --- | --- | --- |
| E9-1 | As a user, I want private content by default. | Must |
| E9-2 | As a user, I want to share selected content. | Should |
| E9-3 | As a user, I want read-only sharing links. | Could |

## Epic E10 – Backup & Export

| ID | User Story | Priority |
| --- | --- | --- |
| E10-1 | As a user, I want to export my content. | Must |
| E10-2 | As a user, I want backup creation. | Must |
| E10-3 | As an administrator, I want restore capabilities. | Must |

# MVP Release Goal

The MVP is considered complete when a user can:

- Authenticate

- Upload and organise content

- Search content

- Create blog posts

- Store reviews

- Manage photos and videos

- Mirror an IMAP mailbox

- Create travel itineraries

- Export and back up data

# Sprint 1 Planning

## Sprint 1 Goal

"Establish the technical foundation and demonstrate the first end-to-end content lifecycle."

At the end of Sprint 1, a user should be able to:

- Log in.

- Upload a file.

- Store metadata.

- View the file in a content library.

- Search for the file.

## Sprint 1 Backlog (2 Weeks)

## Foundation

| ID | Task |
| --- | --- |
| S1-1 | Create Git repository structure |
| S1-2 | Create CI/CD pipeline |
| S1-3 | Containerise backend |
| S1-4 | Containerise frontend |
| S1-5 | Create development environment |

## Identity

| ID | Task |
| --- | --- |
| S1-6 | User entity |
| S1-7 | Authentication service |
| S1-8 | Login API |
| S1-9 | Login UI |
| S1-10 | Session management |

## Content Repository

| ID | Task |
| --- | --- |
| S1-11 | Content Item entity |
| S1-12 | Metadata model |
| S1-13 | Object storage integration |
| S1-14 | Upload API |
| S1-15 | Download API |
| S1-16 | Content library page |

## Search

| ID | Task |
| --- | --- |
| S1-17 | Search service skeleton |
| S1-18 | Metadata indexing |
| S1-19 | Search API |
| S1-20 | Search UI |

## DevOps

| ID | Task |
| --- | --- |
| S1-21 | Logging framework |
| S1-22 | Health monitoring endpoints |
| S1-23 | Database migration framework |
| S1-24 | Automated build pipeline |

## Testing

| ID | Task |
| --- | --- |
| S1-25 | Authentication tests |
| S1-26 | Upload tests |
| S1-27 | Search tests |
| S1-28 | Smoke test suite |

## Sprint 1 Deliverables

At Sprint Review, the following should be demonstrable:

- User login

- Upload of PDF, image, or video

- Metadata stored in database

- Binary stored in object storage

- Content appears in library

- Search by title

- Audit entry generated

- Deployment via containers

# Estimated MVP Roadmap

| Sprint | Main Objective |
| --- | --- |
| Sprint 1 | Foundation, authentication, repository |
| Sprint 2 | Metadata, tagging, versioning, search |
| Sprint 3 | Blog management |
| Sprint 4 | Media library |
| Sprint 5 | Email mirroring |
| Sprint 6 | Travel itineraries |
| Sprint 7 | Sharing, permissions |
| Sprint 8 | Backup, export, hardening, MVP release |

This sequence minimises architectural risk because it establishes the core content repository first; all subsequent capabilities (blogs, emails, reviews, itineraries, photos, videos) become specialised content types built on top of the same underlying Content Item model.

# 5 Sprint 1 Update and Implementation Notes

This section updates the backlog and Sprint 1 plan according to the current implementation decisions.

## 5.1 New Product Backlog Items

| ID | User Story | Priority |
| --- | --- | --- |
| E1-6 | As a maintainer, I want a Licenses file so that every adopted component and its licence remain visible. | Must |
| E1-7 | As a maintainer, I want an open-source-first dependency policy so that the platform avoids unnecessary proprietary lock-in. | Must |
| E2-8 | As a user, I want local object storage in Sprint 1 so that my files remain under my control during MVP development. | Must |
| E2-9 | As a system designer, I want the storage service abstracted so that an encrypted cloud mirror can be added later. | Should |
| E11-1 | As a developer, I want tests before and alongside implementation so that Sprint 1 remains verifiable. | Must |

## 5.2 Updated Sprint 1 Backlog

| ID | Task | Status |
| --- | --- | --- |
| S1-1 | Create source repository structure | Done in release package |
| S1-2 | Create Python FastAPI backend skeleton | Done |
| S1-3 | Create SQLite persistence model | Done |
| S1-4 | Create local object storage service | Done |
| S1-5 | Create authentication and bearer token flow | Done |
| S1-6 | Create Content Item entity and metadata model | Done |
| S1-7 | Create upload, list, search, download APIs | Done |
| S1-8 | Create audit logging for login/upload/download | Done |
| S1-9 | Create pytest test suite | Done |
| S1-10 | Create README and Licenses file | Done |
| S1-11 | Containerisation | Deferred |
| S1-12 | Frontend UI | Deferred |

## 5.3 Sprint 1 Acceptance Criteria

- A user can authenticate using the local development account.

- A user can upload a file with title, description, type, and tags.

- The system stores metadata in SQLite.

- The system stores the binary object in local object storage.

- The user can list uploaded content.

- The user can search content by title, description, filename, tags, or content type.

- The user can download the uploaded file.

- The system records audit entries for login, upload, and download.

- The automated tests pass.

- The release contains README and LICENSES.md.

## 5.4 Deferred Sprint 1 Items

Containerisation and the frontend content library page are deferred from the executable Sprint 1 package to keep the first release small and testable. The API can already be exercised through the automatically generated OpenAPI documentation provided by FastAPI.

# Sprint Branching and Merge Policy

Each sprint shall be developed in a dedicated Git branch. The main branch shall remain the stable baseline and shall only receive sprint work after testing and user acceptance.

## Branch naming

Use a clear branch name that identifies the sprint and its main objective, for example sprint-1-mvp-foundation, sprint-2-clean-architecture, sprint-3-blog-management, and so on.

## Sprint start

At the start of each sprint, create the sprint branch from main. The recommended commands are:

git checkout main

git pull

git checkout -b sprint-2-clean-architecture

## During the sprint

All implementation, documentation, tests, and licence inventory updates shall be committed to the sprint branch. The team shall avoid direct commits to main.

## Sprint acceptance

Before a sprint branch is merged into main, the full automated test suite shall pass and the sprint deliverables shall be reviewed. The expected command is:

.venv\Scripts\python.exe -m pytest

## Merge to main

After successful testing and acceptance, merge the sprint branch into main and tag the accepted state. The recommended commands are:

git checkout main

git merge sprint-2-clean-architecture

git tag sprint-2-accepted

## Sprint 2 note

The Clean Architecture restructuring shall be planned for Sprint 2 and shall not be retrofitted into the accepted Sprint 1 baseline.